P1 — Data Generation & Storage (XFOIL)

Goal: Create a tidy dataset of airfoil–Re–AoA → (CL, CD).
Inputs: Airfoil params (NACA m, p, t), Re ∈ {2e5, 5e5, 1e6}, AoA ∈ [−8°, +18°].
Process: Batch XFOIL loop with one retry policy; log convergence.
Output files:

- data/raw/polar_mvp.csv

- data/raw/polar_mvp_meta.json (XFOIL settings, AoA/Re grids, timestamp, retry policy)
Schema (CSV):
airfoil_id, m_pct, p_pct, t_pct, Re, alpha_deg, CL, CD, converged, notes
Accept if: ≥90% rows converge; no missing CL/CD in final CSV; metadata saved.

P2 — Importing Data (Colab)

Goal: Reliable, versioned load pipeline.
Process: Mount storage (Drive or repo), load CSV, basic dtype checks.
Output: notebooks/01_load_and_inspect.ipynb with head(), info(), describe().
Accept if: All columns correct types; row count matches P1.

P3 — Data Cleaning & Feature Engineering

Goal: Minimal, principled features for MVP.
Baseline features: m_pct, p_pct, t_pct, Re, alpha_deg
Optional quick adds: alpha_rad, sqrt(Re), simple interactions if needed.
Output: data/processed/polar_mvp_clean.csv + notebooks/02_clean_fe.ipynb.
Accept if: No NaNs, value ranges sensible, split-ready dataset produced.

P4 — Model Development/Selection

Goal: Strong, quick baselines.
Models (MVP): Ridge (baseline), RandomForest/GBDT, small MLP (if needed).
Targets: (CL, CD) — either two separate models or multioutput regressor.
Output: notebooks/03_models_mvp.ipynb, saved models in models/.
Accept if: Clear improvement over linear baseline on validation; reproducible with fixed seeds.

P5 — Model Testing & Validation (Held-out rows)

Goal: Honest performance estimate.
Split (MVP): Random 80/20 row-wise.
Metrics: MAE, RMSE, R² for CL and CD; parity plots; error vs AoA & Re.
Output: figures/parity_CL.png, figures/parity_CD.png, figures/error_vs_AoA.png, figures/error_vs_Re.png.
Accept if: Metrics and plots generated; brief notes interpreting errors.

P6 — Generalization to Unseen (Airfoil-wise or “made-up”)

Goal: Stress-test generalization.
Two options (do both if time):

- Group hold-out: Keep 2–3 airfoils entirely unseen during training; test on them.

- Scenario test: Use “made-up” Re (e.g., 7.5e5) and AoA values within training range; compare model vs XFOIL runs at those settings.
Output: notebooks/04_generalization_tests.ipynb, results table + plots.
Accept if: Performance reported + short discussion of shift (row-split vs airfoil-holdout).

P7 — OpenFOAM Cross-check (small sample)

Goal: Physical sanity check against RANS on 2–3 cases.
Scope: 2–3 (airfoil, Re, AoA) points near linear lift region and moderate drag.
Artifacts: Case folders, solver settings, mesh notes.
Output: Comparison table: XFOIL vs ML vs OpenFOAM for CL, CD (+ brief commentary).
Accept if: Differences explained (e.g., boundary layer modeling, separation limits).

P8 — Write-up & Packaging

Goal: Clean, publishable mini-paper + repo.
Deliverables:

- report/MLxCFD_airfoils_MVP.pdf (abstract, method, results, discussion, limits, future work)

- README.md with quickstart + figures

- Email draft for professor + website post outline
Accept if: Someone else can reproduce P1→P6 from repo instructions.

Data Breakdown -

| Column | Meaning | Unit / Typical Range | Why it matters |
| --- | --- | --- | --- |
| m_pct | Maximum camber as a percentage of chord | 0–9 % (e.g., NACA 2412 → m = 2 %) | More camber → more lift at zero AoA |
| p_pct | Position of maximum camber (in % of chord) | 0–90 % (e.g., NACA 2412 → p = 40 %) | Further back → shifts pressure distribution, changes moment |
| t_pct | Maximum thickness as % of chord | 6–18 % typical | Thicker sections → higher lift & drag; affects Re effects |
| Re | Reynolds number | 2 × 10⁵ – 1 × 10⁶ for MVP | Controls laminar/turbulent behaviour |
| alpha_deg | Angle of attack in degrees | −8° → +18° | Primary driver of CL/CD variation |